## Slide 1: No Login Needed
Developing a New Library Website on Your Own

## Slide 2: Bio
Systems Librarian at Ohio Northern University
  Heterick Memorial Library
  2,855 FTE (Fall 2019)
BA in History
  The Ohio State University
MS in Information Studies
  University of Texas at Austin
Newest TEDSIG Co-Chair

## Slide 3: Project Background
University website update in Fall 2019
  New two website structure
  Internal website (my.onu.edu) for current students, faculty, and staff
  External website (onu.edu) for prospective students, parents, and alumni
Access to library web content became extremely limited
  Library catalog, databases, and Archives’ content placed on internal website
  Additional login step required for members of Ohio Northern University to access
  Public content made inaccessible to users outside of the University

## Slide 4: Beginning of a New Library Website
New University website structure could not support essential library structures, features, and tools
Sought to petition University stakeholders to allow Heterick Library have it’s own website
Examined and highlighted peer university libraries managing their own websites as examples. Including:
  Ohio Wesleyan University (https://library.owu.edu/home)
  Wittenberg University (https://www.wittenberg.edu/lib)
Created short document containing findings to share with stakeholders
Stakeholders agreed to allow new separate library website following meeting and discussion with librarians
  External University website would retain splash page for the library

## Slide 5: Development Process
Document created to detail development and design process. Contained:
  List of goals and priorities
  Areas requiring additional support and expertise from other library faculty and staff
  Outline for user testing
  Timetable for completion
New website hosted in LibGuides CMS
  Heterick Library already had access to platform prior to new website development
  Development of website structures was similar to creating research guides

## Slide 6: Design Process
Design followed University guidelines and matched with new website’s overall design
Heavy focus on web accessibility throughout design process for website
  Web accessibility extension used periodically during process to check for potential errors
New CSS needed to be developed for library website
  Trial and error process
  Examined code from other peer institution libraries for inspiration and ideas
  Created using code from University’s external website
  Some accessibility coding found freely online

## Slide 7: User Testing
Three phases of testing
  First phase: internal testing with Heterick Library faculty and staff in Spring 2020
  Second phase: select students and faculty outside of the Heterick Library in Spring 2020
  Third phase: all members of Ohio Northern University in Fall 2020
Original plan included in-person and asynchronous tests
  COVID-19 required all testing to be asynchronous
Results of tests were compiled and discussed internally among library faculty and staff
Suggestions and fixes were applied where necessary

## Slide 8: Launch & Looking Forward
New Heterick Library website launched in June 2020
  https://library.onu.edu/
  Followed successful completion of second phase of user testing
  Met with positive response from University upon start of Fall 2020 semester
Plans for the future
  Completion of third phase of user testing
  In-depth accessibility testing of entire website
  Creation of routine testing schedule for both website users and website accessibility

## Slide 9: Additional Resources
Documentation on the Creation of the New Heterick Library Website
  https://docs.google.com/document/d/1sxWgQOA6pDfuN4qPTDx8WIazKJzZ6A_tEwiXm81ZajU/edit?usp=sharing
Heterick Memorial Library Website Files
  https://github.com/c-deems/hml_website.git
LibCal Colorblindness Resolver CSS
  https://www.dropbox.com/s/h2ym2cjpk9jkwuq/fix-color-alone-convey-availability.css?dl=0
Tota11y: an accessibility visualization toolkit
  https://khan.github.io/tota11y/
User Test Questions Compilation
  https://docs.google.com/document/d/1q_sbPdR-7GRqV1rscloSpu3Ae60myg62-Bv2vyTW3fE/edit?usp=sharing
WAVE - Web Accessibility Evaluation Tool
  https://wave.webaim.org/